SmartDoc Scanner

AI Agent Implementation Plan

Future Enhancements: Teams, Workspaces & External API Integrations

Version 1.0  |  May 2026

# 1. Executive Summary

This document provides a detailed, agent-executable implementation plan for the three future enhancements listed in the SmartDoc Scanner SRS: Multi-User Collaboration (Teams & Workspaces), AI-Powered Insights, and External Accounting API Integrations. Each section is structured so an AI coding agent can follow it sequentially, understand dependencies, generate code, and verify correctness at each stage.

The plan covers architecture decisions, data models, API contracts, UI components, security considerations, and test strategies. It is written for a Nuxt 4 / Vue 3 stack with Supabase as the primary backend, Pinia for state management, and Tailwind CSS for styling.

# PART A — Multi-User Collaboration: Teams & Workspaces

## A.1  Feature Overview & Goals

Teams and Workspaces allow multiple users to share, review, and approve scanned documents under a single organisational context. The role model is intentionally minimal — just two roles — to keep the permission logic lean and the UI straightforward.

- A user creates or joins a Workspace (e.g. company name).

- Every workspace member is either an Admin or a Member. The workspace creator is always an Admin.

- Documents uploaded by any member are visible to the whole workspace.

- An approval workflow moves documents through Pending → Approved / Rejected states.

- Real-time notifications are delivered on status changes.

## A.2  Role Model

Two roles cover all practical needs for a document-scanning app. Role is stored as a single text column on workspace_members. There is no separate 'Owner' concept — the workspace creator is an Admin and is flagged by owner_id on the workspaces table.

| Permission | Admin | Member |
| --- | --- | --- |
| Invite / remove members | Yes | No |
| Upload documents | Yes | Yes |
| Submit document for approval | Yes | Yes |
| Approve / reject documents | Yes | No |
| View all workspace documents | Yes | Yes |
| Export data | Yes | Yes |
| Manage workspace settings | Yes | No |

📝 Agent instruction: Implement a usePermissions() Pinia composable with a single isAdmin computed boolean. Replace all role checks in templates and server routes with isAdmin. No can(action) abstraction is needed — the two-role model is simple enough for direct checks.

## A.3  Data Model

Three tables are required. The teams table from the original design is removed — workspace-level sharing covers the SmartDoc use case without the added complexity.

### A.3.1  workspaces

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) | gen_random_uuid() |
| name | text NOT NULL | Display name, e.g. Acme Corp |
| slug | text UNIQUE | URL-safe, auto-generated from name |
| owner_id | uuid (FK auth.users) | Workspace creator; always Admin |
| settings | jsonb | Timezone, locale, logo URL |
| created_at | timestamptz | DEFAULT now() |

### A.3.2  workspace_members

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| workspace_id | uuid (FK workspaces) | Cascade delete |
| user_id | uuid (FK auth.users) |  |
| role | text | admin ¦ member (only two values) |
| invited_by | uuid | Who sent the invite |
| joined_at | timestamptz | Set when invite accepted |

### A.3.3  document_approvals

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| document_id | uuid (FK documents) |  |
| workspace_id | uuid (FK) | Denormalised for RLS performance |
| status | text | pending ¦ approved ¦ rejected |
| submitted_by | uuid | Who submitted for approval |
| reviewed_by | uuid | Admin who last acted on it |
| notes | text | Optional reviewer comment |
| updated_at | timestamptz | DEFAULT now(), trigger-maintained |

📝 Agent instruction: The status enum is reduced to 3 values (pending, approved, rejected). The 'in_review' state is removed — Admins act directly on pending documents. This simplifies the state machine and halves the number of RLS policy branches.

## A.4  Invitation System

### A.4.1  Flow

- Admin enters invitee email in Workspace Settings. Role dropdown has only two options: Admin or Member.

- Frontend calls POST /api/workspace/invite with { email, role, workspace_id }.

- A Supabase Edge Function generates a signed JWT invite token (exp: 72h) and sends an email via Resend.

- Invitee clicks the link, lands on /invite?token=...; frontend validates the token and calls POST /api/workspace/accept-invite.

- A row is inserted into workspace_members with the role from the token.

- Invitee is redirected to the workspace dashboard.

### A.4.2  Edge Function: invite.ts

// supabase/functions/invite/index.ts

import { sign } from 'jsonwebtoken'

import { Resend } from 'resend'

Deno.serve(async (req) => {

const { email, role, workspace_id } = await req.json()

// role must be 'admin' | 'member' — validate before signing

if (!['admin', 'member'].includes(role)) return new Response('Bad role', { status: 400 })

const token = sign({ email, role, workspace_id }, Deno.env.get('INVITE_SECRET'), { expiresIn: '72h' })

await new Resend(Deno.env.get('RESEND_API_KEY')).emails.send({

from: 'noreply@smartdoc.app',

to: email,

subject: 'You have been invited to a SmartDoc Workspace',

html: `<a href='${SITE_URL}/invite?token=${token}'>Accept Invitation</a>`

})

return new Response(JSON.stringify({ success: true }))

})

## A.5  Real-Time Notifications

Use Supabase Realtime to push document approval status changes to all workspace members.

- Enable Realtime on the document_approvals table in Supabase dashboard.

- Subscribe on workspace load in a Nuxt plugin.

// composables/useRealtimeApprovals.ts

const channel = supabase.channel('approvals:' + workspaceId)

.on('postgres_changes', {

event: 'UPDATE', schema: 'public', table: 'document_approvals',

filter: `workspace_id=eq.${workspaceId}`

}, (payload) => {

notificationStore.push({ type: 'approval', data: payload.new })

}).subscribe()

- Render notifications in a global NotificationBell.vue component backed by Pinia notificationStore.

- Persist unread count in localStorage; clear on open.

## A.6  Approval Workflow UI

### A.6.1  Components to Create

- WorkspaceDashboard.vue — document list with status badge column.

- ApprovalQueuePage.vue — Admin-only view filtered to status = 'pending'.

- DocumentDetailModal.vue — doc preview, extracted fields, and Approve / Reject buttons (visible only when isAdmin = true).

- ApprovalStatusBadge.vue — grey=pending, green=approved, red=rejected.

### A.6.2  Simplified State Machine

Three states, two transitions. Both are validated server-side before the DB update.

- pending  →  approved  (action: approve, Admin only)

- pending  →  rejected  (action: reject, Admin only)

- rejected  →  pending  (action: resubmit, original submitter only)

## A.7  Agent Execution Checklist — Teams & Workspaces

- Run Supabase migration: create workspaces, workspace_members, document_approvals tables.

- Write RLS policies for all three tables. Admin check = role = 'admin' on workspace_members.

- Create useWorkspace() Pinia store (no useTeam needed).

- Implement usePermissions() composable exposing isAdmin boolean.

- Build WorkspaceSettings page: member list, invite form with Admin/Member toggle.

- Deploy invite Edge Function; add INVITE_SECRET and RESEND_API_KEY to env.

- Build /invite?token=... accept-invite page.

- Wire Supabase Realtime subscription in a Nuxt plugin.

- Build NotificationBell.vue and notificationStore.

- Scaffold approval UI components (see A.6.1).

- Write Vitest unit tests for isAdmin logic and state machine transitions.

- Write Playwright e2e: invite member → login → upload doc → submit → admin approves.

# PART B — AI-Powered Insights: Spend Analytics & Financial Reporting

## B.1  Feature Overview

Once documents are parsed and stored, their extracted financial fields (amount, vendor, date, category) form a structured dataset that can power meaningful analytics. The Insights module provides:

- Monthly and quarterly spend summaries per category and vendor.

- Trend lines showing spending over time.

- Budget vs. actual comparisons (if budgets are set).

- AI-generated narrative summaries of spend patterns using the Claude API.

- Exportable reports in PDF and CSV formats.

## B.2  Data Requirements

The analytics engine reads from the existing documents table. The agent must ensure the following fields are consistently populated during OCR parsing:

| Field | Type | Source |
| --- | --- | --- |
| amount | numeric(12,2) | Extracted by OCR / NLP, always stored in base currency |
| currency | char(3) | ISO 4217, default to workspace locale |
| vendor_name | text | Extracted vendor / payee name |
| document_date | date | Invoice or receipt date |
| category | text | AI-classified: travel, office, utilities, etc. |
| tax_amount | numeric(12,2) | Extracted tax line |
| workspace_id | uuid | For workspace-scoped queries |

## B.3  Analytics Queries (Supabase / PostgreSQL)

### B.3.1  Monthly Spend by Category

SELECT

date_trunc('month', document_date) AS month,

category,

SUM(amount) AS total,

COUNT(*) AS doc_count

FROM documents

WHERE workspace_id = $1

AND document_date >= NOW() - INTERVAL '12 months'

GROUP BY 1, 2

ORDER BY 1 DESC, 3 DESC;

### B.3.2  Top Vendors by Spend

SELECT vendor_name, SUM(amount) AS total, COUNT(*) AS invoices

FROM documents

WHERE workspace_id = $1

GROUP BY vendor_name

ORDER BY total DESC

LIMIT 10;

📝 Agent instruction: Wrap all analytics queries in a Supabase RPC function (Postgres stored procedure) to avoid exposing raw SQL in client code. Example: SELECT * FROM get_monthly_spend($1, $2, $3)

## B.4  Frontend Charts

Use Chart.js (already in the tech stack) wrapped in Vue composables. The agent must create the following chart components:

| Component | Chart Type | Data Source |
| --- | --- | --- |
| MonthlySpendBar.vue | Stacked Bar | get_monthly_spend RPC |
| CategoryDonut.vue | Doughnut | get_spend_by_category RPC |
| VendorLeaderboard.vue | Horizontal Bar | get_top_vendors RPC |
| SpendTrendLine.vue | Line (rolling 30d) | get_daily_spend RPC |
| BudgetGauge.vue | Gauge / Radial | budgets table vs. actual |

## B.5  AI Narrative Summaries

After fetching analytics data, the app calls the Claude API to generate a plain-English narrative. This runs server-side inside a Nuxt server route to protect the API key.

### B.5.1  Server Route: /api/insights/narrative.post.ts

// server/api/insights/narrative.post.ts

import Anthropic from '@anthropic-ai/sdk'

export default defineEventHandler(async (event) => {

const { spendData, period } = await readBody(event)

const client = new Anthropic({ apiKey: process.env.ANTHROPIC_API_KEY })

const message = await client.messages.create({

model: 'claude-opus-4-20250514',

max_tokens: 512,

messages: [{

role: 'user',

content: `Summarise the following spend data for ${period} in 3 sentences

for a small business owner. Highlight anomalies and top categories.

Data: ${JSON.stringify(spendData)}`

}]

})

return { narrative: message.content[0].text }

})

## B.6  Budget Management

Add a budgets table to allow owners/admins to set monthly spending limits per category:

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| workspace_id | uuid (FK) |  |
| category | text | Matches document category values |
| monthly_limit | numeric(12,2) | Budget ceiling for the category |
| alert_threshold | numeric(3,2) | e.g. 0.80 = alert at 80% of limit |
| period | text | monthly ¦ quarterly ¦ annual |

When a new document is saved, a Supabase Database Webhook triggers a Supabase Edge Function that checks if the running total for the category has crossed the alert_threshold and sends a push notification via the existing notification system.

## B.7  Report Export

The Insights page must expose an Export Report button that calls a server route generating a PDF report using Puppeteer (server-side) or html-pdf-node. The report must include:

- Cover page: workspace name, period, generated date.

- Executive summary narrative (from Claude API).

- Monthly spend table.

- Category breakdown with chart image (rendered via Chart.js node adapter).

- Top vendors table.

- Appendix: raw document list with amounts and dates.

📝 Agent instruction: Use @sparticuz/chromium and puppeteer-core for serverless PDF generation on Vercel. Pre-render charts to base64 PNG on the client, pass them to the server route, and embed in the PDF template.

## B.8  Agent Execution Checklist — Insights

- Add amount, currency, vendor_name, document_date, category, tax_amount to documents table (migration).

- Create Supabase RPC functions: get_monthly_spend, get_spend_by_category, get_top_vendors, get_daily_spend.

- Build useInsights() Pinia store that fetches and caches RPC results.

- Scaffold chart components (see B.4) using Chart.js composable wrappers.

- Create /insights page in Nuxt with date-range picker and workspace filter.

- Implement /api/insights/narrative.post.ts server route.

- Build BudgetManager.vue: list, create, edit budget entries.

- Create budgets table migration with RLS.

- Write budget-alert Edge Function and wire to Supabase Webhook.

- Implement /api/insights/export-pdf.post.ts using Puppeteer.

- Write Vitest tests for RPC mock responses and narrative composable.

# PART C — External Accounting API Integrations

## C.1  Feature Overview

SmartDoc Scanner must sync extracted document data directly to the user's accounting software, eliminating manual re-entry. The three integrations to implement are QuickBooks Online, Xero, and Zoho Books. The architecture uses a unified adapter pattern so adding future integrations requires only a new adapter class.

## C.2  Architecture — Unified Integration Adapter

### C.2.1  Interface Contract

All accounting adapters must implement the following TypeScript interface:

// types/accounting.ts

export interface AccountingAdapter {

name: string                           // 'quickbooks' | 'xero' | 'zoho'

connect(workspaceId: string): Promise<OAuthState>

disconnect(workspaceId: string): Promise<void>

isConnected(workspaceId: string): Promise<boolean>

pushInvoice(doc: ParsedDocument): Promise<ExternalRef>

pushExpense(doc: ParsedDocument): Promise<ExternalRef>

listContacts(): Promise<Contact[]>

listAccounts(): Promise<ChartOfAccount[]>

}

### C.2.2  integrations Table

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| workspace_id | uuid (FK) |  |
| provider | text | quickbooks ¦ xero ¦ zoho |
| access_token | text (encrypted) | Encrypted with workspace-scoped key |
| refresh_token | text (encrypted) |  |
| token_expiry | timestamptz |  |
| tenant_id | text | QuickBooks realm_id or Xero tenant_id |
| config | jsonb | Provider-specific: default account IDs, tax codes |
| synced_at | timestamptz | Last successful push |
| status | text | active ¦ expired ¦ error |

📝 Agent instruction: Encrypt access_token and refresh_token using pgcrypto (pgp_sym_encrypt) with a secret stored in Supabase Vault. Never store tokens in plain text.

## C.3  OAuth 2.0 Flow (All Providers)

- User clicks Connect in IntegrationsPage.vue.

- Frontend calls GET /api/integrations/{provider}/auth-url.

- Server route builds the provider-specific OAuth URL with state=workspaceId:nonce.

- User is redirected to the provider's consent screen.

- Provider redirects to /api/integrations/{provider}/callback?code=...&state=...

- Server route exchanges the code for tokens, encrypts them, upserts into integrations table.

- Frontend polls GET /api/integrations/{provider}/status until status = active.

- Frontend shows Connected badge and configuration options.

## C.4  QuickBooks Online Integration

### C.4.1  Credentials Required

- Client ID and Client Secret from Intuit Developer portal.

- Scopes: com.intuit.quickbooks.accounting

- Redirect URI: https://{domain}/api/integrations/quickbooks/callback

### C.4.2  Push Invoice Implementation

// server/integrations/quickbooks.adapter.ts

async pushInvoice(doc: ParsedDocument): Promise<ExternalRef> {

const token = await this.getValidToken()

const payload = {

Line: doc.items.map(item => ({

Amount: item.amount,

DetailType: 'SalesItemLineDetail',

SalesItemLineDetail: {

ItemRef: { value: '1' },  // map from config.default_item_id

UnitPrice: item.unit_price,

Qty: item.quantity

}

})),

CustomerRef: { value: await this.resolveVendor(doc.vendor_name) },

TxnDate: doc.document_date,

DocNumber: doc.invoice_number

}

const res = await fetch(

`https://quickbooks.api.intuit.com/v3/company/${this.tenantId}/invoice`,

{ method: 'POST', headers: { Authorization: `Bearer ${token}` }, body: JSON.stringify(payload) }

)

const data = await res.json()

return { provider: 'quickbooks', external_id: data.Invoice.Id }

}

## C.5  Xero Integration

### C.5.1  Credentials Required

- Client ID and Client Secret from Xero Developer portal.

- Scopes: openid profile email accounting.transactions accounting.contacts

- Redirect URI: https://{domain}/api/integrations/xero/callback

### C.5.2  Key Differences from QuickBooks

- Xero uses tenant_id (organisation UUID) in every API request header: Xero-tenant-id.

- Xero line amounts can be EXCLUSIVE or INCLUSIVE of tax; set LineAmountTypes accordingly.

- Use PUT /api.xero.com/api.xro/2.0/Invoices for both create and update (idempotent).

- Xero refresh tokens expire after 60 days of inactivity; implement a nightly token-refresh cron.

## C.6  Zoho Books Integration

### C.6.1  Credentials Required

- Client ID and Client Secret from Zoho API Console.

- Scopes: ZohoBooks.invoices.CREATE ZohoBooks.expenses.CREATE ZohoBooks.contacts.READ

- Redirect URI: https://{domain}/api/integrations/zoho/callback

- Note: Zoho requires a separate API domain per data centre (e.g. books.zoho.eu for EU).

### C.6.2  Key Differences

- Zoho API uses organisation_id (numeric string) rather than a UUID tenant.

- Expense creation maps to POST /api/books/v3/expenses (not invoices).

- Zoho enforces per-API-call rate limits; implement exponential back-off with a retry queue.

## C.7  Sync Engine

A background sync engine handles pushing documents to accounting platforms reliably:

### C.7.1  sync_jobs Table

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) |  |
| document_id | uuid (FK) |  |
| provider | text | Target accounting platform |
| status | text | queued ¦ running ¦ success ¦ failed |
| attempts | int | Default 0; max 3 |
| last_error | text | Error message from last attempt |
| external_id | text | Set on success |
| queued_at | timestamptz | DEFAULT now() |
| processed_at | timestamptz | Set on terminal state |

### C.7.2  Processing Logic

- Document is approved (status = approved in document_approvals).

- A Supabase Database Trigger inserts a row into sync_jobs for each active integration in the workspace.

- A Supabase Edge Function (sync-worker) polls sync_jobs WHERE status = 'queued' ORDER BY queued_at LIMIT 10.

- For each job: instantiate the correct adapter, call pushInvoice or pushExpense, update status.

- On failure: increment attempts; if attempts >= 3, set status = 'failed' and send error notification.

- The Edge Function is invoked on a schedule (every 5 minutes) via Supabase pg_cron.

## C.8  Integrations UI

### C.8.1  IntegrationsPage.vue

- Display a card for each provider (QuickBooks, Xero, Zoho Books) with logo, Connect / Disconnect button, and last-synced timestamp.

- On Connect: opens OAuth popup (window.open) and listens for postMessage callback on success.

- Provide a per-provider settings panel: default account mapping, tax code, auto-sync toggle.

- Show a sync history table: document name, status, external ID, timestamp.

### C.8.2  Manual Push Button

On the DocumentDetailModal.vue (from Part A), add a Push to Accounting dropdown button. This calls POST /api/integrations/{provider}/push with { document_id } and shows a spinner until the sync_job reaches a terminal state (poll every 2 seconds).

## C.9  Security Requirements for Integrations

- All tokens stored encrypted with pgcrypto; decrypted only in server-side Edge Functions.

- OAuth state parameter must include a CSRF nonce validated on callback.

- Webhook endpoints from accounting providers (if used for reverse sync) must verify HMAC signatures.

- API keys must never be sent to the frontend; all accounting API calls are proxied through Nuxt server routes or Edge Functions.

- Implement token rotation: refresh tokens 15 minutes before expiry using a scheduled pg_cron job.

## C.10  Agent Execution Checklist — Integrations

- Define AccountingAdapter interface and ParsedDocument / ExternalRef / Contact / ChartOfAccount types.

- Create integrations and sync_jobs table migrations with RLS.

- Implement QuickbooksAdapter, XeroAdapter, ZohoAdapter classes each implementing AccountingAdapter.

- Build OAuth server routes for all three providers (auth-url and callback).

- Implement token encryption/decryption using Supabase Vault + pgcrypto helper.

- Scaffold IntegrationsPage.vue with provider cards and OAuth popup flow.

- Build sync-worker Edge Function with retry logic.

- Configure pg_cron to invoke sync-worker every 5 minutes.

- Add Push to Accounting button to DocumentDetailModal.vue.

- Implement token-rotation pg_cron job.

- Write integration tests using nock to mock QuickBooks, Xero, Zoho APIs.

- Write Playwright e2e: connect QuickBooks → approve document → verify sync_job = success.

# PART D — Cross-Cutting Concerns & Execution Order

## D.1  Recommended Build Order for the Agent

To minimise merge conflicts and maximise incremental testability, the agent should implement features in this sequence:

| Sprint | Deliverable | Depends On | Test Gate |
| --- | --- | --- | --- |
| 1 | DB migrations (all tables) | None | Supabase migration passes |
| 2 | RBAC + workspace CRUD | Sprint 1 | usePermissions Vitest suite |
| 3 | Invite system + Realtime | Sprint 2 | Invite e2e (Playwright) |
| 4 | Approval workflow UI | Sprint 3 | State machine unit tests |
| 5 | Analytics queries + charts | Sprint 1 | RPC mock Vitest suite |
| 6 | AI narrative + budget alerts | Sprint 5 | API mock tests |
| 7 | PDF export | Sprint 5 + 6 | Visual snapshot test |
| 8 | OAuth + adapter scaffold | Sprint 1 | OAuth callback unit tests |
| 9 | QB / Xero / Zoho adapters | Sprint 8 | Nock API mock tests |
| 10 | Sync engine + UI | Sprint 4 + 9 | Full e2e integration test |

## D.2  Environment Variables Reference

The agent must ensure all of the following are added to .env.example and the production Vercel / Supabase environment:

| Variable | Purpose |
| --- | --- |
| SUPABASE_URL | Supabase project URL |
| SUPABASE_SERVICE_ROLE_KEY | Server-side full access (never expose to client) |
| SUPABASE_ANON_KEY | Public client key |
| INVITE_SECRET | JWT signing secret for workspace invitations |
| RESEND_API_KEY | Email delivery for invitations and alerts |
| ANTHROPIC_API_KEY | Claude API for narrative summaries |
| QB_CLIENT_ID / QB_CLIENT_SECRET | QuickBooks OAuth app credentials |
| XERO_CLIENT_ID / XERO_CLIENT_SECRET | Xero OAuth app credentials |
| ZOHO_CLIENT_ID / ZOHO_CLIENT_SECRET | Zoho Books OAuth credentials |
| TOKEN_ENCRYPTION_KEY | pgcrypto key for token encryption (32 bytes hex) |
| PUPPETEER_EXECUTABLE_PATH | Path to Chromium for PDF export |

## D.3  Testing Strategy Summary

| Layer | Tool | Coverage Targets |
| --- | --- | --- |
| Unit | Vitest | Composables, adapters, state machines, validators |
| API / Integration | Vitest + nock | Server routes, OAuth callbacks, sync engine |
| Component | Vue Test Utils | All new Vue components (approval, charts, integrations) |
| E2E | Playwright | Invite flow, approval flow, accounting sync flow |
| Visual | Playwright snapshots | PDF export output, chart renders |

## D.4  Performance & Scalability Notes

- Paginate all document list queries; default page size 50.

- Add database indexes: documents(workspace_id, document_date), sync_jobs(status, queued_at).

- Cache analytics RPC results in Pinia for 5 minutes; invalidate on new document upload.

- Rate-limit the narrative API route to 10 requests per workspace per hour using Supabase Edge Function middleware.

- Use Supabase Storage (not base64 in DB) for document images; store only the Storage path in the documents table.

## D.5  Deliverables Summary

Upon completing all sprints, the agent should have produced the following artefacts:

- 10 Supabase migration files (.sql) for all new tables, RLS policies, indexes, and RPC functions.

- 3 Supabase Edge Functions: invite, sync-worker, budget-alert.

- 3 accounting adapter classes: QuickbooksAdapter, XeroAdapter, ZohoAdapter.

- 12 new Nuxt server routes under /server/api/.

- 15+ new Vue components across Teams, Insights, and Integrations modules.

- 5 new Pinia stores: useWorkspace, useTeam, usePermissions, useInsights, useIntegrations.

- Full test suite: >80% coverage on new code, 3 Playwright e2e flows.

- Updated .env.example and README sections for each integration.

End of Implementation Plan